## Slide 1
GGHN STARR — Platform Status
Current Build Analysis · April 2026
~35%
Built to Date
6
Pages Live
3
Partial Features
9
Pending Features
BUILT
PARTIAL / PENDING
Homepage
Hero · rotating stats · 3 pillars · partner strip · newsletter signup
Policy Briefs /briefs
Filterable grid (month & theme) — 3 briefs live with PDF & infographic downloads
Brief Detail pages
Executive summary · key messages · author bio · prev-next navigation
Experts /experts
3 expert profile cards with specialties and bios
Methodology /methodology
Tabbed explainer: SEIR models · NIPAD platform · GlobalPPS & WHONET
Contact /contact
Formspree form with inquiry-type dropdown
Infrastructure
Static export · Tailwind v4 design system · GAS newsletter + Formspree
PARTIAL
Awareness Hub
Briefs exist; no infographic gallery or explainer articles
PARTIAL
Education Library
No audience segmentation (Public / HCW / Policymakers)
PARTIAL
Social Media
LinkedIn in footer only — no share buttons on content
MISSING
Audience-Segmented CTAs
Single generic hero; no separate entry paths per audience
MISSING
News Section
/news listing + article pages not yet started
MISSING
Take Action Page
No pledges, prescribing commitments, or advocacy toolkit
MISSING
Interactive AMR Data Map
Mapping library + country-level AMR data not integrated
MISSING
Practical Tools
Stewardship checklists · quizzes · facility templates
MISSING
Analytics
No GA4, Plausible, or event tracking wired in
MISSING
Accessibility (a11y)
No ARIA audit, skip-links, or screen-reader testing
GGHN STARR · starr@gghn.org.ng · April 2026

## Slide 2
Recommended Build Priority
Sequenced by platform impact · High Priority first, then Medium
HIGH PRIORITY — Build Next Sprint
MEDIUM PRIORITY — Following Sprints
Audience-Segmented CTAs
-> Rework hero with 3 distinct audience entry points
-> Separate landing sections per audience (Public / HCW / Policy)
-> Tag all existing content by target audience
Analytics Integration
-> Add GA4 or Plausible to root layout
-> Event tracking on downloads, CTAs, and newsletter signups
-> Conversion funnel reporting from launch day
News Section (/news)
-> News listing page with category filters
-> Article detail pages with publish date & author
-> Social share buttons (LinkedIn, Twitter/X, WhatsApp)
Take Action Page
-> Public pledge / commitment form
-> Prescribing commitment tool for healthcare workers
-> Downloadable advocacy toolkit for policymakers
Awareness Hub & Education Library
-> Infographic gallery with filter by theme
-> Short explainer articles per audience segment
-> Audience filter across all resource pages
Practical Tools Suite
-> Interactive stewardship checklist builder
-> Self-assessment quiz flows with scored results
-> Downloadable facility reporting templates
Interactive AMR Data Map
-> Leaflet or Mapbox library integration
-> Country-level AMR burden data overlay
-> Drill-down to sub-national data where available
Accessibility & Social Integration
-> Full ARIA landmark audit and skip-link
-> Screen reader and colour-contrast testing
-> Share buttons on all brief and news pages
GGHN STARR · starr@gghn.org.ng · April 2026